## Slide 1
Monday | Tuesday | Wednesday | Thursday | Friday
 |  |  |  | 1
4 | 5 | 6 | 7 | 8
11 | 12 | 13 | 14 | 15
18 | 19 | 20 | 21 | 22
25 STATE HOLIDAY | 26 | 27 | 28 | 29
ALL HCM DATA CLEANUP DUE
MANAGERS: APPROVE ANY LEAVE REQUESTS IN TEAMWORKS
MANAGERS:
APPROVE ANY EMPLOYEE LEAVE REQUESTS IN TEAMWORKS
MANAGERS: APPROVE ANY EMPLOYEE LEAVE REQUESTS IN TEAMWORKS
MANAGERS: APPROVE ANY EMPLOYEE LEAVE REQUESTS IN TEAMWORKS
KEY
Time & Absence
Core HR
STOP Activity
Limit Activity
As of: 04.23.26
Review the activities and dates on this calendar to facilitate the transition from TeamWorks to GA@WORK. Send any questions to nextgen@sao.ga.gov.
Get to Go-Live Calendar: Human Capital Mgmt.
May 2026
MANAGERS: CONFIRM EMPLOYEES HAVE ENTERED ANY LEAVE REQUESTS
MANAGERS: CONFIRM EMPLOYEES HAVE ENTERED ANY LEAVE REQUESTS
MANAGERS: CONFIRM EMPLOYEES HAVE ENTERED ANY LEAVE REQUESTS
Compensation: New or updated job profiles, compensation grades, grade profiles, and steps
Compensation: New or updated job profiles, compensation grades, grade profiles, and steps
Compensation: New or updated job profiles, compensation grades, grade profiles, and steps
Compensation: New or updated job profiles, compensation grades, grade profiles, and steps

## Slide 2
Get to Go-Live Calendar: Additional Task Detail
Task / Activity | Impacted Business Area | Date
Managers – Approve any employee Leave Requests in TeamWorks Review and approve any pending employee leave requests in TeamWorks so time-off transactions are finalized and can be accurately reflected in GA@WORK. Managers – Confirm employee enter all Leave Requests in TeamWorks During this time, confirm with employees that they are entering any leave requests in TeamWorks | All TeamWorks Managers/ Approvers | May 1, May 8, May 16, May 22 May 4, May 11, May 18
All HCM Data Cleanup Due Complete data cleanup for all agencies to support conversion accuracy. | HCM Roles | May 29
Hard Freeze Dates: During a hard freeze, activities and access are restricted in TeamWorks or the current legacy system. During these freeze periods, any transactions should be tracked manually so that they can be added into GA@WORK after go-live on July 1. Not adhering to these dates as listed will have impacts on payroll and other business areas when GA@WORK goes live. NOTE: All TeamWorks access for all HR transactions will be converted to Read Only on June 25. |  | 
Core HCM: Change Emergency Contacts Cutoff date to change existing employee emergency contact information Change Govt IDs – SSN # Cutoff date to make changes to SSN information for existing employees Change Job Includes any job or position related data change (i.e. promotions or transfers) Change Passports & Visas Cutoff date to change data for existing employees Change Personal Information Cutoff date to change data for exiting employees Change Preferred Name Cutoff date to change data for exiting employees Edit Licenses Cutoff date to change data for exiting employees Move Workers Cutoff date to make changes to employees’ reporting relationship | Core HCM | May 31
Compensation: New or Updated Job Profiles, Compensation Grades, Grade Profiles, and Steps The setup of these activities will be restricted in TeamWorks Request Compensation Change Cutoff date to make ad-hoc compensation/allowance changes | Compensation | May 4 – June 6 May 31
May 2026

## Slide 3
Get to Go-Live Calendar: Additional Task Detail
Task / Activity | Impacted Business Area | Date
Soft Freeze Dates: During the soft freeze date window, activities in TeamWorks or legacy systems should be limited to only critical activities or emergencies during the dates listed. Any activity or transaction completed in TeamWorks during the soft freeze window will be converted into GA@WORK by the project team during catch up transactions. Not adhering to these dates as listed will have impacts on payroll and other business areas when GA@WORK goes live. |  | 
Core HCM: Add Additional Job Limit hiring onto a non-employee record zero job in TeamWorks Change Home Contact Information Limit Home Address changes on existing employees in TeamWorks Change Organization Assignment Limit ad-hoc changes to organization assignments in TeamWorks Contract Contingent Workers Limit contract contingent workers in TeamWorks Edit Position Restrictions Additional Data Limit position additional data (drug test indicator, FLSA Type, Maildrop ID, etc.) in TeamWorks End Additional Job Limit the termination of non-employee record zero job in TeamWorks End Contingent Worker Contract Limit contingent worker termination events in TeamWorks Hires Limit hire transactions in TeamWorks Legal Name Change Limit changes to worker legal names in TeamWorks Switch Primary Job Active non-benefit eligible employee receiving a benefit eligible job but retaining their non-benefit eligible job will need their benefit eligible job switched to primary. Service Date Changes Limit changes to benefits service dates made on existing employees (excludes new hires) Terminations Continue termination events that occur after May 30 | Core HCM | May 31 – June 24
Benefits: Change Benefits (New Hires) Limit new hire benefit changes for pension plans only Edit Worker Additional Data (New Hires) Limit edits to worker additional data for retirement system and retiree custom objects | Benefits | May 31 – June 24
Learning: Creating Digital/Blended Course Offering Learning admins – no creating new courses/course activities in Intellum (Team Georgia Learning) | Learning | May 31 – June 15
May 2026 (Cont’d)

## Slide 4
SUNDAY | MONDAY | TUESDAY | WEDNESDAY | THURSDAY | FRIDAY | SATURDAY
31 | 1 | 2 | 3 | 4 | 5 | 6
7 | 8 | 9 | 10 | 11 | 12 | 13
14 | 15 | 16 | 17 | 18 | 19 | 20
21 | 22 | 23 | 24 | 25 | 26 | 27
28 | 29 | 30 |  |  |  | 
June 2026
SOFT FREEZE PERIOD: LIMIT TRANSACTIONS*
SOFT FREEZE PERIOD: LIMIT TRANSACTIONS*
SOFT FREEZE PERIOD: LIMIT TRANSACTIONS*
SOFT FREEZE PERIOD: LIMIT TRANSACTIONS*
Recruiting:
Job Requisitions cannot be created and posted in Taleo
HARD FREEZE PERIOD:
TEAMWORKS ACCESS IS READ ONLY**
HARD FREEZE PERIOD:
TEAMWORKS ACCESS IS READ ONLY **
MANUAL CORRECTIONS
TIME & ABSENCE: EMPLOYEES ENTER TIME & LEAVE UP TO 6/30, MANAGERS APPROVE BY 6/24
TIME & ABSENCE: EMPLOYEES ENTER TIME & LEAVE UP TO 6/30, MANAGERS APPROVE BY 6/24
TIME & ABSENCE: EMPLOYEES ENTER TIME & LEAVE UP TO 6/30, MANAGERS APPROVE BY 6/24
TIME & ABSENCE: EMPLOYEES ENTER TIME & LEAVE UP TO 6/30, MANAGERS APPROVE BY 6/24
**Hard Freeze dates and activities are listed on pg. 6 (May) and pg. 8 (June)
*Soft Freeze dates and activities are listed on pg. 7 (May)
Get to Go-Live Calendar: Human Capital Management
KEY
Time & Absence
Core HR
Hard STOP
Limit Activity
Learning:
All GA@WORK Training Needs to be Completed
Hard Freeze**
Restrict transactions
Compensation: New or updated job profiles, compensation grades, grade profiles, and steps
COMPENSATION: NEW OR UPDATED JOB PROFILES, COMP GRADES, GRADE PROFILES
Learning:
Last day to access Team Georgia Learning (TGL). Disable TGL acces for all employees.
ALL
EMPLOYEES:
Take Screenshot of leave balances from TeamWorks
COMPENSATION: NEW OR UPDATED JOB PROFILES, COMP GRADES, GRADE PROFILES
MANUAL CORRECTIONS
Benefits:
Batch Processing
COMPENSATION: NEW OR UPDATED JOB PROFILES, COMP GRADES, GRADE PROFILES
Recruiting:
Job postings removed from Taleo

## Slide 5
Task / Activity | Impacted Business Area | Date
All employees take screenshot of Leave Balances from TeamWorks​ Navigate to Leave Balances in TeamWorks and take a screenshot showing current leave balances to help validate the conversion of your data in GA@WORK.​ | All TeamWorks Employees​ | June 1​
GA@WORK Training Due Date All GA@WORK Training should be completed by employees | Learning/ All Employees | June 11
Team Georgia Learning Training Blackout No Access to Intellum (Team Georgia Learning) for Training | Learning | June 14
HR Manual Corrections Fix HR/employee data that didn’t convert or converted incorrectly. | HCM Roles | June 22 - 30
Hard Freeze Dates: During a hard freeze, activities and access are restricted in TeamWorks or the current legacy system. During these freeze periods, any transactions should be tracked manually so that they can be added into GA@WORK after go-live on July 1. All TeamWorks access for HR/Payroll transactions will be converted to Read Only on June 25. |  | 
Compensation: New or Updated Job Profiles, Compensation Grades, Grade Profiles, and Steps The setup of these activities will be restricted in TeamWorks | Compensation | June 17 – July 10
Benefits: Batch processing Cutoff date to do batch processing for benefits in TeamWorks | Benefits | June 24
Recruiting: Job Requisitions Job requisitions cannot be created and posted in Taleo. Existing job requisitions in Taleo can continue to be used. Job Postings on Taleo Existing job posting will be removed from Taleo. Candidates will not be able to apply in Taleo. | Recruiting | June 15 June 30
Core HCM: Change Home Contact Information Restrict changes to phone and email for current employees Contract Contingent Workers Restrict Contract Contingent Workers in TeamWorks End Contingent Worker Contract Restrict contingent worker termination events in TeamWorks Legal Name Change Restrict changes to legal worker names in TeamWorks Add Additional Job Restrict hiring onto non-employed record zero job in TeamWorks Change Home Contact Information (Ad-hoc) Restrict Home Address changes made on existing employees in TeamWorks Change Organization Assignments (Ad-hoc) Restrict ad-hoc changes to organization assignments for new hires in TeamWorks Create Position Restrict the creation of positions in TeamWorks Edit Position Restrictions Additional Data Restrict edits to Drug Test Indicator, FLSA Type, Maildrop ID and Class Indicator in TeamWorks End Additional Job Restrict terminating a non-employee record zero job in TeamWorks Hires Restrict Hires in TeamWorks Switch Primary Job Active non-benefit eligible employee receiving a benefit eligible job but retaining their non-benefit eligible job will need their benefit eligible job switched to primary. Change Benefits – Pension Plans Only Restriction on benefits changes for new hires | Core HCM | June 25
June 2026
Get to Go-Live Calendar: Additional Task Detail

## Slide 6
Monday | Tuesday | Wednesday | Thursday | Friday
 |  | 1 | 2 | 3 STATE HOLIDAY
6 | 7 | 8 | 9 | 10
13 | 14 | 15 | 16 | 17
20 | 21 | 22 | 23 | 24
27 | 28 | 29 | 30 | 31
Go-Live Calendar: Human Capital Management
July 2026
Recruiting:
Unable to move candidates through Recruiting and Ready to Hire;
Access to Taleo turned off
KEY
Time & Absence
Core HR
STOP Activity
Limit Activity
GO-LIVE!
COMPENSATION: NEW OR UPDATED JOB PROFILES, COMP GRADES, GRADE PROFILES
COMPENSATION: NEW OR UPDATED JOB PROFILES, COMP GRADES, GRADE PROFILES

## Slide 7
Task / Activity | Impacted Business Area | Date
GA@WORK Go-Live The new GA@WORK system goes live! Agencies can complete transactions in the new system. | All Employees | July 1
Taleo Access Turned Off Access to Taleo will be turned off. Recruiters will be unable to move candidates through Recruiting and Ready to Hire. Recruiters should use GA@WORK for recruiting. | Recruiting | July 15
July 2026
Get to Go-Live Calendar: Additional Task Detail